# REMA World Weapons Roadmap

Sep 28, 2026 · @Simon

Keep the MD3 world-weapon system, make CardPipeline the one tool, and harden both in six gated stages; no stage starts until the previous one passes, and every passing weapon set becomes a regression test. Companion to the REMA World Weapons Audit (the rules R1–R8 and the tool spec live there).

## Reconciliation with CardPipeline (checked Sep 28)

Verdict: the one tool is a new clean folder, E:\DOOMWork\WeaponForge\, built from the good parts of CardPipeline (CardPipeline stays untouched as the archive). You drag a set onto RUN_SET.bat and get a working pack. It already has most of the scaffolding the roadmap asked for: per-set config, drafts for review, a card linter, a pack gate, a parent-mod audit and an in-game proof. But its geometry core still breaks three of the recovered rules, and it has never been tested against the Vanilla answer key. So Stage 1 is: build WeaponForge from those pieces, fix the rules below, and prove it. Only code and data were read; the .md files in the folder were not.

### What CardPipeline gets wrong today (measured)

| Rule | CardPipeline now | Evidence | Fix |
| --- | --- | --- | --- |
| R1 rest frame | REST = {g: 0 for g in GUNS} for every BD22 gun, on the belief that "every Ready block starts at index 0" | sets/bd22/setconfig.py. The //Ready block in the donor MODELDEF is the raise animation. The frame the gun sits in is the Ready: state's A_WeaponReady sprite (shotgun SHTN A → frame 4). Its pistol and shotgun _wm meshes equal donor frame 0 and sit 45.0° off the Ready frame. | Resolve the rest frame from the donor's Ready: state per gun. Fail loudly if unresolved (the revolver). |
| R3 scale | Per-gun SCALES "draw scale" chosen by hand | assemble.py:212-254. The shipped BD22 props use 18 different scales. | Scale = donor MODELDEF Scale × 0.34, never set per gun. |
| R4 offset | prep_wm.py keeps the donor origin (shift written to shift.txt, not applied), and the prop gets Offset 0 0 0 | prep_wm.py:1405-1420. With no recentre, R4 still requires Offset = 0.34 × (0, 0, donorZOffset) = 0 0 -1.7 for Brutal Doom donors; 0 drops the donor's ZOffset. | Emit Offset by R4 from the donor MODELDEF, whether or not the mesh is recentred. |
| Part naming | Automatic role vocabulary (bolt, casing, part1…) plus partial RENAME/BODY overrides in setconfig.py | card_skeleton.py role map; setconfig.py RENAME. Triggers named casing, scopes made the action (see the audit). | Make the set's part map complete and authoritative: every moving surface named by you in setconfig.py. Automatic naming only proposes, in the drafts. |
| Regression | None against the answer key | set_gate.py checks well-formedness and integration, not geometry. | Add the compare command (Stage 1 gate). |

Two versions of BD22 exist. CardPipeline's sets/bd22/wm/*_wm.md3 differ from the meshes shipped in RS_VR_BD22/models/bd22/ (different bytes; the shipped ones went through a later "STRAIGHTENED" pass outside the pipeline and are still 0.5–74° off). The pipeline cannot reproduce what shipped. From here on, only pipeline output ships; no post-hoc passes.

### What CardPipeline adds that the roadmap missed (keep all of it)

- parent_audit.py (step 0 per set): reads the parent mod for ammo replacement, clearplayerclasses and ACS that switches or freezes weapons. It targets exactly the BD22 headset failures: reserve ammo always zero, and the player class unpickable.

- set_gate.py: the pre-pack gate (feed, placement, replaces, WorldTick timer, build paths, props, sheet keys, parent ammo bridge). Exits 1 on any FAIL.

- RS_WM_Proof (wm_proof, wm_why console commands): proves in the running game that each carded gun is found, has something to reload, can be loaded, and draws on ammo a player can pick up.

- card_lint.py: card well-formedness.

These become permanent gates (Stages 0 and 2).

### Quarantine (not used, not edited, not read by the lane)

The scripts that exist to patch pose or orientation after the fact, which R1–R4 make unnecessary: md3_compensate.py, md3_pitch.py, pitch_audit.py, pose_audit.py, fix_action_axis.py, reorigin_all.py, md3_reorigin.py, scale_audit.py. Also every .md in the folder, and the _bd22_mags.json magazine measurements (taken on the 45°-off frame-0 meshes). Move them to a CardPipeline/_quarantine/ folder rather than deleting, your call.

### The one tool, defined

WeaponForge\RUN_SET.bat <set> runs in order, stopping on the first failure: parent_audit, motion proposals, emit, card_lint + set_gate + compare, then copy into the pack. Each set is one folder with one human file (its part map and settings). CHECK_ALL.bat re-runs every set that has passed. The kept CardPipeline pieces are ported in; nothing on the quarantine list is.

## Guardrails: keeping the lane sane

A coder drifts when there is no ground truth, no gate and nobody checking. The charter below removes all three. Paste it as the lane's CLAUDE.md or its first message, before anything else.

### The coder charter

REMA WEAPONS LANE: RULES (these override everything else)

TRUTH
1. Sources of truth: code (ZScript, C++), card/sheet data, MODELDEFs, MD3s.
   Never .md docs, READMEs, HANDOFFs, notes, old tools, .pyc, or anything
   under E:\DOOMWork\_old\.
2. The audit (REMA World Weapons Audit) and this roadmap are the plan.
   If code or data contradicts them, STOP and report. Do not "fix" the
   plan yourself.
3. Numbers or it didn't happen: every claim cites file:line, or a
   measured value plus the exact command that produced it.
4. If you haven't checked it, say "unverified". Never say "should work".

SCOPE
5. One stage at a time. Do not start the next stage until the owner
   signs off the current gate.
6. Touch only the files listed for the current stage. Anything else:
   ask first.
7. ONE tool: CardPipeline (build_set.py + setconfig.py per set) and its
   checkers (parent_audit, card_lint, set_gate, compare, RS_WM_Proof).
   Nothing in CardPipeline/_quarantine runs. No parallel versions (v2,
   _new, _fixed), no post-hoc patch passes, no "quick scripts".
8. Do not write plan/handoff/notes/summary .md files. State lives in
   the tool's code, its test output, git history, and your stage report.

INTEGRITY
9. Never hand-edit generated output. Fix the tool and regenerate.
10. Never loosen a tolerance, skip a test or weaken a validator to make
    something pass. Report the failure instead.
11. Never invent part names, numbers, frames or offsets. Unknown = ask.
12. Small commits in git, one fix each, message = what changed + the
    evidence it worked.

STOP AND ASK WHEN
- a result contradicts the audit or this roadmap;
- a fix needs a file outside the stage scope;
- the same failure survives two attempts (two-strike rule);
- you are about to guess;
- the stage gate passes (report, then wait).

### How drift gets caught

- Gates are command output, not descriptions. Each stage below ends in a pass condition you can run and read.

- Regression suite. One command re-validates every weapon set that has ever passed. It must be green before any commit that touches the engine, the reload system or the tool.

- Fresh session per stage. Start each stage in a new session with only: the charter, the audit, this roadmap and the previous stage's report. Nothing accumulated from earlier sessions.

- Git branch per stage in E:\DOOMWork, merged only after you sign off the gate.

- Your check on every report. Send it back if any claim lacks a number or a command.

Red flags for you to watch for:

- new .md files appearing in the repo;

- "should work", "likely", "I believe" without a measurement;

- tolerances or validator rules changed;

- files touched outside the stage's scope;

- a second copy or version of the tool;

- work on a later stage before the current gate passed;

- the report is longer than the work.

## The stages at a glance

| Stage | Goal | Gate (must pass before the next stage) |
| --- | --- | --- |
| 0 | Stop silent failures | A deliberately broken card errors loudly; Vanilla and V+ still load clean and pass wm_proof |
| 1 | Build WeaponForge | Rescan of the 12 shared guns matches their Vanilla cards within tolerance |
| 2 | BD22 end to end | All 25 BD22 guns bind, grab and reload; parent_audit handled, set_gate and wm_proof pass; your headset checklist signed |
| 3 | MD3 path upgrades | Every passed set still passes after each engine change |
| 4 | Netplay | Two clients with latency: reloads match on both screens, ammo never disagrees |
| 5 | Scale out | Each new set passes, then joins the regression suite |

Stages 3 and 4 can swap order if netplay becomes more urgent. Neither may start before Stage 2's gate.

## Stage 0: stop silent failures

A broken card must shout, never produce a gun that quietly does nothing.

Scope (only these files): RS_VR_Reload/zscript/wm/rig.zs, parser.zs, cardvalidator.zs.

Tasks:

- Verify each citation below in the source first, and report any that are wrong before changing anything.

- When a card binds zero surfaces (rig.zs:635), log one red error per bind, naming the card and listing the mesh's surfaces. Today it returns silently every tic.

- Refuse card keys that parse but do nothing (grip seat/seatrot/support, body, joint, hidejoint) with a red error naming the key.

- Make the validator refuse a card with no model or an unloaded model file, instead of skipping it (cardvalidator.zs:62-76).

- Make the validator and the runtime agree on hidesurface by index (cardvalidator.zs:116 vs rig.zs:632).

Gate:

- A test card with one wrong surface name produces a red error at validation and at bind.

- Vanilla and V+ load with zero errors at wm_log 3, and play identically in a headset spot-check of 3 guns.

## Stage 1: build WeaponForge and prove it on 12 guns

Bring CardPipeline's geometry core in line with R1–R8, then prove it against guns that already work.

Scope: writes only inside E:\DOOMWork\WeaponForge\ (its tool, RUN_SET.bat, CHECK_ALL.bat, sets\vanilla_check\). Read-only: CardPipeline (source of the ported pieces), donor models, RS_VR_Weapons, RS_VR_Reload. Nothing is written into any pack in this stage.

Tasks:

- Do the quarantine in the reconciliation section first, so the lane cannot reach for a patch script.

- Rest frame: replace the per-set REST table with a resolver that reads the donor's Ready: state and maps its A_WeaponReady sprite through the donor MODELDEF. Fail loudly if unresolved.

- Scale and Offset: remove SCALES. Emit Scale = donor Scale × 0.34 and Offset by R4 (including the donor ZOffset), and emit the prop MODELDEF block from the tool.

- Part map: make setconfig.py carry a complete part map (body, every moving surface and its role, carves). Automatic role naming writes proposals into drafts/ only and never reaches a card.

- Compare command: diff the pipeline's output for a set against a reference card, MODELDEF and mesh, and print every value outside tolerance.

- Build sets/vanilla_check/ with part maps for the 12 shared guns taken from what the Vanilla cards name. This is the only place copying Vanilla is allowed, because it is the test input.

Gate (run the compare command; all green):

- the 10 guns that follow R1: _wm vertices ≤ 1/64, Scale and Offset ≤ 0.001 (with that gun's own donor ZOffset), dof axes ≤ 0.01, distances ≤ 0.01, degrees ≤ 0.05, pivots and magcenter ≤ 0.01;

- RPG and grenade: card parts and dofs only.

Any mismatch is a tool bug. Fix the tool, never the output, never the tolerance.

## Stage 2: BD22 end to end

All 25 BD22 guns rebuilt by the tool from the Brutal Doom 1.01 models, with behaviour from BD22.

Scope: the tool, and the generated files in RS_VR_BD22 (WMCARD.bd22, MODELDEF.txt, CVARINFO.txt, models\bd22\). Behaviour keys come from BD22; geometry comes from the tool.

Tasks:

- You clear every bd_* line from your ini first.

- The tool produces motion tables and part-map proposals for the 13 guns with no Vanilla reference: pistol, shotgun, ssg, mp40, m79, bfg10k, revolver, axe, chainsaw, buzzsaw, dragonslayer, flamecannon, hellish.

- You approve or edit those part maps. The coder waits.

- Resolve the revolver's rest frame from BD22's revolver Ready state.

- Emit all 25, run the validator, and produce a per-gun headset checklist.

Gate:

- zero errors at wm_log 3 for all 25;

- in the headset, per gun: the bore is parallel to the pointing ray, flash and brass leave the right spots, every part grabs and returns to rest, and a full reload works;

- you sign the checklist.

Also required for the Stage 2 gate (from CardPipeline):

- parent_audit.py run on brutal22test6.pk3, and every finding handled (ammo swapped back by the bridge, player class pickable, ACS weapon hazards listed);

- set_gate.py on the set: 0 fail;

- wm_proof BD_ in game, logged with logfile proof.txt: every BD_ gun passes.

The output of build_set.py is what ships. Nothing in RS_VR_BD22 is edited by hand or by a later pass; the current shipped BD22 meshes and cards are replaced wholesale.

## Stage 3: MD3 path upgrades in the engine

Make new sets cheaper and remove known orientation bugs, without breaking anything that passes.

Scope: the engine files named per task, plus the reload system and tool only where a task requires it. One task per commit. The regression suite runs after every commit.

Tasks, in this order:

- Per-surface pivots in the surface-slot API, so hinges no longer depend on pivots computed in the card. Existing cards must keep working unchanged, or be migrated by the tool, never by hand.

- Read MD3 tags and expose them to script (for example muzzle, eject port, grip), so those points can live in the model.

- Raise the 16 surface slots per actor (RS_SURF_SLOTS).

- Orientation-path fixes (each verified in source before changing):

  - double pixel-stretch on hand-held props (models.cpp:1983-1987);

  - auto-reverse keyed on the selected weapon instead of the drawn prop (hw_vrmodes.cpp:1646-1651);

  - off hand flips only one of three x-offset terms (models.cpp:1533-1566, 1914);

  - VRRigRole set once instead of every tic (rig.zs:569);

  - FollowHandLocal writing shared offsets (models.cpp:630-641).

Gate:

- the regression suite is green after every commit;

- a headset A/B on three reference guns (one pistol, one pump, one magazine rifle) shows no change except the intended fixes.

## Stage 4: netplay

Gameplay state is identical on every machine. Poses are local and cosmetic.

First check (unverified risk). An agent reported that WM_System.WorldTick runs for the console player only (RS_VR_Reload/zscript/wm/system.zs:906-974). If that code changes gameplay state (rounds, chamber, magazine seated), it will desync in netplay. Confirm this first.

Tasks:

- Map every piece of reload state and say where it lives and who changes it: store counts, chambered round, magazine seated or out, pouch contents, cocked, open or closed.

- Gameplay state must be changed only by playsim code that runs identically on every client, driven by synced inputs or events.

- Hand, part and prop poses stay local and never feed back into gameplay state.

- Build a two-client test with added latency. Run 10 reloads per mechanism type: magazine, pump, break-action, revolver, cell, belt.

Gate:

- no desync in the test;

- ammo counts match on both clients after every reload;

- the other player's reload looks right on your screen.

## Stage 5: scale out to the other weapon sets

Every remaining set goes through the same tool, one set at a time.

Per set:

- The tool produces motion tables and part-map proposals.

- You approve the part maps.

- Emit, then validate.

- Headset pass (ofs_* only).

- Add the set to the regression suite.

Tiers. You decide which set gets which tier:

- Tier 1, full mechanics: every moving part the donor animates. For the sets played most.

- Tier 2, core only: correct pose, magazine drop and insert, trigger. For the rest.

Gate per set: it passes validation and the headset checklist, and the full regression suite is still green.

## Report format and the regression suite

Every stage ends with exactly this report, and nothing longer:

STAGE N REPORT
Gate:        PASS / FAIL
Gate output: <the command run and its result, pasted>
Changed:     <files touched, one line each, with commit ids>
Verified:    <claims checked, each with file:line or measured value>
Unverified:  <anything assumed and not checked>
Contradicts the audit/roadmap: <list, or "none">
Blocked on owner: <decisions or part maps needed, or "none">

Regression suite: one command that, for every set that has passed:

- runs the tool's compare against the stored reference output;

- runs -norun -validatedata;

- fails on any error, any value outside tolerance, or any missing surface.

It starts with Vanilla and V+ plus the 12 shared BD22 guns, and grows by one set at each Stage 5 gate. Reference outputs are committed to git and change only with your sign-off.

Companion documents: the REMA World Weapons Audit (rules R1–R8, tool spec, BD22 diagnosis) and REMA_for_coder.zip (audit, per-gun table, answer key, evidence scripts).