# WeaponForge Build Guide

Sep 28, 2026 · @Simon

Build one clean folder, E:\DOOMWork\WeaponForge\, where a weapon set dropped on RUN_SET.bat comes out as a working world-weapon pack. Follow the steps in order and do not start a step until the previous one's done-check passes. Stop and report to the owner at every point marked STOP.

## 1. What you are building

One folder, one tool, one command per weapon set.

E:\DOOMWork\WeaponForge\
  RUN_SET.bat           RUN_SET.bat <set>   (or drag a set folder onto it)
  CHECK_ALL.bat         re-runs every set that has passed; must stay green
  README.txt            at most 40 lines: how to run it. No other docs.
  forge\                the tool (Python 3.12 + numpy)
    md3.py              MD3 read/write              (ported, step 2)
    donor.py            donor MODELDEF + DECORATE -> rest frame, scale, ZOffset (step 3)
    motion.py           per-surface motion vs the body; proposals (step 4)
    emit_mesh.py        _wm.md3 at rest, recentred, renamed (step 6)
    emit_prop.py        prop MODELDEF block + placement cvars (step 6)
    measure.py          DOFs, carves, muzzle/eject/grab points (step 7)
    emit_card.py        the WMCARD text (step 7)
    compare.py          output vs a reference set, within tolerance (step 8)
    parent_audit.py     ported from CardPipeline (step 9)
    card_lint.py        ported from CardPipeline (step 9)
    set_gate.py         ported from CardPipeline (step 9)
    run_set.py          the driver RUN_SET.bat calls (step 10)
  proof\RS_WM_Proof\    ported from CardPipeline; wm_proof in game (step 9)
  sets\
    vanilla_check\      the 12 test guns (step 11)
    bd22\               the first real set (step 12)
      set.py            the ONLY file a person edits for this set
      proposals\        tool output for the owner to read (part-map guesses)
      out\              everything the tool builds; never edited by hand
  tests\                accepted reference output per passed set (in git)

What RUN_SET.bat <set> does, stopping at the first failure:

- parent_audit on the set's parent mod. Stops if a finding is not handled in set.py.

- For every gun: resolve the rest frame, measure motion, write proposals. Stops if any gun in set.py has no part map yet and prints which.

- Emit _wm.md3, carves, cards, prop MODELDEF and cvars into sets\<set>\out\.

- Run card_lint, set_gate, and compare (when the set has a reference).

- Only if all pass: copy out\ into the target pack.

- Print the in-game step: load order, then logfile proof.txt and wm_proof <prefix>.

Exit code 0 only when every step passed.

## 2. The rules the tool implements

These were recovered from the working Vanilla/V+ set and checked against it; the numbers below reproduce the live files. Space: MD3 model space, x = barrel toward the muzzle, y = across, z = up, units = int16 / 64.

R1. Rest frame = the donor's Ready frame. In the donor DECORATE, find the Ready: state and its first line calling A_WeaponReady. Take that line's sprite and frame letter. In the donor MODELDEF, find FrameIndex <sprite> <letter> 0 N in a block whose Model 0 is the donor MD3. N is the rest frame. It is often not 0: the //Ready block at the top of a Brutal Doom MODELDEF is the raise animation.

R2. The _wm.md3 is the rest frame, never rotated. Write only frame N, as frame 0. Translate every vertex by t = −round(centroid × 64) / 64, where centroid is the mean of all vertices of all surfaces at frame N. Never rotate the mesh.

R3. Scale = donor MODELDEF Scale × 0.34, per axis, sign kept. Every Brutal Doom donor is Scale -1 1 1, so every BD prop is Scale -0.34 0.34 0.34. Never pick a scale per gun.

R4. Offset restores where the donor sat in the hand:

Offset = |S| × ( t.y ,  t.x ,  donorZOffset − t.z )

|S| is 0.34 for Brutal Doom. donorZOffset is the donor MODELDEF's ZOffset (−5 for every Brutal Doom gun). Valid only with placement yaw −90, pitch 0, roll 0.

R5. Placement cvars: yaw -90, pitch 0, roll 0, all scales 1, ofs_x 0, ofs_y 9.69, ofs_z 2.295. The owner tunes only ofs_*, in the headset.

Worked example: BD SMG (donor BrutalSMG.md3, MODELDEF Scale -1 1 1, ZOffset -5):

| Step | Value |
| --- | --- |
| Ready state | SMGG A 1 A_WeaponReady → FrameIndex SMGG A 0 3 → rest frame 3 |
| Recentre shift t | (−38.4375, −0.15625, 5.984375) |
| Scale | −0.34 0.34 0.34 |
| Offset = 0.34 × (t.y, t.x, −5 − t.z) | −0.0531 −13.0688 −3.7347 |
| Working Vanilla prop (same mesh) | −0.053 −13.0689 −3.7346 |

If your tool does not produce exactly this for the SMG, stop and fix it before anything else.

## 3. What to take from CardPipeline, file by file

CardPipeline (E:\DOOMWork\CardPipeline\) was written by earlier sessions. Its checkers are sound. Its geometry core breaks R1, R3 and R4 and names parts by itself. Nothing ported is trusted until it passes its step's test below. CardPipeline itself is never edited; it is the archive.

| CardPipeline file | Decision | Why |
| --- | --- | --- |
| tools/parent_audit.py | Port as-is | Reads the parent mod for replaced ammo, clearplayerclasses, weapon-switching ACS. These caused BD22's zero reserve ammo and unpickable player class. |
| tools/set_gate.py | Port as-is | Pre-pack checks: feed, replaces, WorldTick timer, build paths, props, sheet keys, parent ammo bridge. Exits 1 on fail. |
| tools/card_lint.py | Port as-is | Card well-formedness. |
| RS_WM_Proof/ | Port as-is | In-game wm_proof / wm_why: every gun found, reloadable, with ammo a player can pick up. |
| tools/md3.py, tools/md3_write.py | Port, then prove with step 2's test | MD3 read/write and extract (lifting surfaces into their own file for carves). |
| tools/card_skeleton.py | Port only the measuring functions (rigid fits, slide/hinge solve, pivot, sign check) into measure.py/motion.py | Its hinge numbers agree with independent measurement (SSG barrels 30.2°, M79 30.0°). Drop its part-role guessing. |
| tools/prep_wm.py | Port only frame freezing, surface splitting by islands and renaming, into emit_mesh.py | Drop its rest-frame choice and its automatic naming. Its "re-origin is off" choice is superseded by R2 + R4. |
| tools/assemble.py | Port only the WMCARD text writer into emit_card.py | Drop SCALES (lines 212–254) and every automatic part choice; parts come only from set.py. |
| sets/bd22/setconfig.py | Mine for data, do not port the file | Carry into sets/bd22/set.py: class names, capacities, magfamily, SOUNDS, ROUND, and the BODY/RENAME knowledge as part maps. Its REST = {g: 0 …} is wrong: use R1. |
| _bd22_shot.json | Carry as data, re-check against BD22 | BD22 damage, pellets, spread, fire rate, sounds. Behaviour comes from here, not from the models. |
| build_set.py, measure_all.py, draft_set.py, ship_set.py, setload.py, pick_donor.py, rescan_all.py | Do not port | Replaced by run_set.py. |
| find_parts.py, kin_parts.py, kin_library.json | Do not port | Automatic part naming. The owner's part map replaces it. |
| md3_compensate.py, md3_pitch.py, pitch_audit.py, pose_audit.py, fix_action_axis.py, reorigin_all.py, md3_reorigin.py, scale_audit.py | Do not port | After-the-fact pose and scale patches. R1–R4 make them unnecessary; using them is how BD22 drifted. |
| iqm*.py, bake_rig.py, bake_defaults.py, disc_teeth*.py, support_points.py, merge_surfaces.py, set_consistency.py, stray_cards.py, solid_png.py, md3_render.py, zs_lint.py, menu_lint.py | Do not port now | Not needed for the MD3 path. Ask the owner before bringing any in. |
| every .md, _bd22_mags.json, _ft_canister.txt, sets/*/wm/, sets/*/drafts/ | Do not port, do not read | Old docs and old output. _bd22_mags.json was measured on meshes 45° off the rest pose. |

## 4. Build steps

One step at a time. A step is done only when its Done when check passes and its test is committed. Commit after every step, with the check's output in the commit message.

### Step 1. Create the folder

- Create E:\DOOMWork\WeaponForge\ with the tree from section 1 (empty files are fine). Python 3.12 + numpy only.

- It is its own git repo, or a branch in E:\DOOMWork's repo.

Done when: the empty tree is committed.

### Step 2. MD3 read/write

- Port md3.py and md3_write.py into forge/md3.py.

- Write tests/test_md3.py: read, write, read again, and compare surface names, surface order, triangle lists, UVs and every vertex of every frame. Run it on RS_VR_Weapons smg_wm.md3 and Rifle.md3 (32 frames), and on the donor Shotgun.md3 (36 frames).

Done when: all three round-trip with zero differences.

### Step 3. Donor reader (R1, R3, R4 inputs)

forge/donor.py, for one gun:

- Parse the donor MODELDEF: for each Model block, Model 0 file, Scale, Offset, ZOffset (the engine uses whichever of Offset z / ZOffset comes last), and every FrameIndex sprite frame model index.

- Parse the donor DECORATE: find Ready: (case-insensitive), then the first state line within that state that calls A_WeaponReady; take its 4-letter sprite and first frame letter.

- Map sprite + letter through the FrameIndex lines of the block whose Model 0 is this gun's MD3, model index 0. That is the rest frame.

- If any step finds nothing: raise an error naming the gun. Never default to 0.

Done when: tests/test_donor.py reproduces every rest frame in section 7's table, and the revolver raises.

### Step 4. Motion measurement and proposals

forge/motion.py, for one gun at its rest frame R:

- For each frame f: rigid-fit (Kabsch) the body surface's vertices at f onto its vertices at R, giving (Rb, tb).

- For each other surface: apply (Rb, tb) to its vertices at f, so the body's own motion is divided out. Then rigid-fit the result onto the surface at R.

- Record per surface: max centroid travel and the frame it happens, travel direction, max rotation angle, rotation axis, pivot (fixed point of the fit), worst rigid-fit error, and whether it is collapsed at R (all vertices within 0.001).

- Write proposals/<gun>.txt: the table, plus a suggested role per surface:

  - pure translation (turn < 0.1°), large, mostly −Z → magazine;

  - pure translation along −X → slide / bolt / pump / handle;

  - hinge under 40° → trigger or hammer;

  - collapsed at rest, or riding a loading hand → hidden;

  - fit error above 0.05 → "not rigid: needs an island split";

  - every surface moving relative to the body → "body is probably wrong" (the BD minigun's largest surface is its spinning barrels).

Done when: tests/test_motion.py reproduces section 7's motion table within 0.02 units / 0.1°.

### Step 5. Set loader

forge/setfile.py loads set.py and refuses it, naming the gun and surface, if a donor surface is unaccounted for, a #N index is out of range, or a part has no surfaces.

Done when: a test set with one surface left out is refused with that surface's name.

### Step 6. Mesh and prop

forge/emit_mesh.py (R2): write frame R only, as frame 0; apply t; rename surfaces to the part ids from set.py (body body, fixed surfaces fixed, fixed2…, unique names only); split islands where set.py asks.

forge/emit_prop.py (R3, R4, R5) writes, per gun:

Model <PREFIX>Prop<Gun>
{
    Path "<MODEL_PATH>/<gun>"
    Model 0 "<gun>_wm.md3"
    Skin 0 "<skin>"
    Scale <donor Scale x 0.34, per axis>
    Offset <R4>
    PlacementCVars <CVAR_PREFIX>_<gun>
    NOAUTOREVERSE
    NoInterpolation
    FollowMainHand            // FollowOffHand when hand = off
    FrameIndex WMPR A 0 0
}

and ten user float cvars per gun with the R5 defaults.

Done when: on the 10 R1 guns of vanilla_check, every _wm.md3 vertex is within 1/64 of the Vanilla mesh, and every Scale/Offset is within 0.001 of the Vanilla MODELDEF. BFG and Plasma differ by exactly 1.7 in Offset z (Vanilla used ZOffset 0); that is the only allowed difference.

### Step 7. Measurements and the card

forge/measure.py, per part, in _wm space (= donor space + t):

- Slide: axis = unit centroid displacement at the frame of maximum pure translation (turn < 0.1°); distance = its length.

- Hinge: axis and angle from the rotation at the named frame; pivot = fixed point with the along-axis part zeroed. Check the sign both ways: +angle must land the rest centroid on that frame.

- Feed (magazine): axis from the insert frames; distance = the carve's own extent along that axis.

- Carve (R8): lift the part's surfaces at R into <gun>_mag.md3, translate by −centroid, rotate so the feed axis points to −Z. magcenter = that centroid; magscale = |Scale|.

- Muzzle: mean of the body vertices within 0.5 of its max x. Barrel = (1,0,0) unless measured otherwise.

- Grab for a forend or handle = the surface centroid; handseat = (grab.x, grab.y, the surface's min z).

forge/emit_card.py writes WMCARD text using CardPipeline assemble.py's writer, with parts only from set.py and behaviour keys (capacity, magfamily, sounds, type, hand) only from set.py. The grammar reference is RS_VR_Reload/zscript/wm/parser.zs and the working RS_VR_Weapons/WMCARD.*.

Done when: compare.py (step 8) is green on the 12 vanilla_check guns' parts.

### Step 8. Compare

forge/compare.py <set> <reference> matches guns and parts, then prints every value outside tolerance (section 7) and exits 1 if any. The reference for vanilla_check is E:\DOOMWork\RS_VR_Weapons (cards, MODELDEF, meshes). Every passed set's accepted output is committed under tests/<set>/ and becomes its own reference.

### Step 9. Port the checkers

Copy in parent_audit.py, card_lint.py, set_gate.py and RS_WM_Proof/. Change only their paths.

Done when: parent_audit on brutal22test6.pk3 runs and lists its findings, and card_lint passes on the working RS_VR_Weapons cards.

### Step 10. RUN_SET and CHECK_ALL

- run_set.py does the six stages in section 1, in order, stopping at the first failure with a one-line reason.

- RUN_SET.bat <set> calls it.

- CHECK_ALL.bat runs every set under tests\ through steps 3–4 of RUN_SET plus compare against its committed reference.

### Step 11. Prove it: vanilla_check (STOP)

- Write sets/vanilla_check/set.py: the 12 shared guns, with part maps taken from what the Vanilla cards name. This is the only place copying Vanilla is allowed; it is the test input.

- Run RUN_SET.bat vanilla_check with pack copy disabled.

Done when: compare is green (10 guns in full; RPG and grenade parts only). STOP and report.

### Step 12. BD22 (two STOPs)

- Write sets/bd22/set.py without part maps. Run RUN_SET: it runs parent_audit and writes 25 proposals. STOP: the owner writes the part maps and parent rulings.

- Resolve the revolver's rest frame from BD22's own revolver Ready: state, and note the source in set.py.

- Run RUN_SET fully. It copies into RS_VR_BD22, replacing the current BD22 meshes, cards, MODELDEF and cvars wholesale.

- The owner clears every bd_* line from their ini, then runs logfile proof.txt and wm_proof BD_ in game. STOP: the owner does the headset pass (ofs_* only).

- Commit tests/bd22/. CHECK_ALL must be green.

## 5. The set file (set.py)

Everything a person decides about a set lives in this one file. The tool reads it and nothing else human-written. Surfaces are addressed as #N, their index in the donor MD3, because names repeat (the SMG's body and charging handle are both called Sights).

# sets/bd22/set.py
SET_ID      = "bd22"
PREFIX      = "BD_"                       # class-name prefix; also wm_proof's filter
DONOR_ROOT  = r"D:\SteamLibrary\steamapps\Common\DooM VR\__Games\BrutalDoom\_BD_1.01_WeaponModels"
PARENT_MOD  = r"E:\DOOMWork\RS_VR_BD22\brutal22test6.pk3"
PACK        = r"E:\DOOMWork\RS_VR_BD22"   # where RUN_SET copies out\ after every check passes
MODEL_PATH  = "models/bd22"
CVAR_PREFIX = "bd"

# Owner rulings on parent_audit findings; RUN_SET stops on any finding not listed here.
PARENT_RULINGS = {
    "ammo:Clip->Clip2": "bridged in bridge_bd22.zs",
}

GUNS = {
    "smg": {
        "class":     "BD_SMG",
        "donor":     r"Models\Weapons\Hud\BrutalSMG\BrutalSMG.md3",
        "modeldef":  "Modeldef.SMG.def",        # R1/R3/R4 read Scale, ZOffset, FrameIndex here
        "decorate":  "SubMachinegun.txt",       # R1 reads the Ready: state here
        "hand":      "main",
        "type":      "smg",
        "capacity":  40,                       # behaviour: from BD22, owner-approved
        "magfamily": "bd_9mm",
        "sounds":    {"magoutsound": "bd22/smg/magout", "maginsound": "bd22/smg/magin"},
        "body":      "#1",                     # the 17,897-vert 'Sights'
        "parts": {
            "charginghandle": {"surfaces": ["#0"], "role": "action", "subject": "slide"},
            "magazine":       {"surfaces": ["#3"], "role": "feed",   "subject": "magazine",
                               "carve": True},
            "trigger":        {"surfaces": ["#2"], "role": "trigger"},
        },
        "hidden": [],                          # surfaces drawn only mid-animation (loading shells)
    },
    # ... one entry per gun
}

Rules for the file:

- A gun is not built until it has body and parts. Until then RUN_SET writes its proposal to proposals/<gun>.txt and stops.

- Every surface of the donor must be the body, in a part, in hidden, or listed in "fixed": [...] (moves with the body). RUN_SET stops if one is unaccounted for.

- rest_frame may be set only to override R1 when R1 cannot resolve (the BD revolver), with a comment saying where the number came from.

- No scale, offset, axis, pivot or distance is ever typed here. Those are measured.

## 6. Rules while building

- Truth is code and data only: ZScript, C++, cards, MODELDEFs, DECORATE, MD3s. Never .md docs, READMEs, notes, .pyc, old tool output, or anything under E:\DOOMWork\_old\.

- This guide and the REMA World Weapons Roadmap are the plan. If code or data contradicts them, stop and report; do not work around it.

- Every claim in a report cites file:line or a measured number with the command that produced it. If you haven't checked it, write "unverified".

- Never hand-edit anything in out\, tests\ or a pack. Fix the tool and re-run.

- Never change a tolerance, skip a test or weaken a check to get a pass.

- Never guess a part name, frame, scale, offset or axis. Unknown means ask.

- No new scripts outside forge\, no second version of any file, no docs besides README.txt.

- Stop and ask when: a result contradicts the plan; the same failure survives two attempts; you need a file outside WeaponForge\; you are about to guess; a STOP step is reached.

### Report format (every STOP, nothing longer)

STEP N REPORT
Done-check:  PASS / FAIL
Output:      <the command and its output, pasted>
Changed:     <files, one per line, with commit ids>
Verified:    <each claim with file:line or measured value>
Unverified:  <anything assumed>
Contradicts the plan: <list, or "none">
Needs the owner: <decisions or part maps, or "none">

## 7. Reference

### Paths

| What | Where |
| --- | --- |
| Brutal Doom donor models, MODELDEFs, DECORATE | D:\SteamLibrary\steamapps\Common\DooM VR\__Games\BrutalDoom\_BD_1.01_WeaponModels\ |
| BD22 parent mod | E:\DOOMWork\RS_VR_BD22\brutal22test6.pk3 |
| BD22 target pack | E:\DOOMWork\RS_VR_BD22\ |
| Reference set (Vanilla/V+) | E:\DOOMWork\RS_VR_Weapons\ (WMCARD.*, MODELDEF.txt, CVARINFO.txt, models\) |
| Card parser (grammar) | E:\DOOMWork\RS_VR_Reload\zscript\wm\parser.zs |
| Archive of ported pieces | E:\DOOMWork\CardPipeline\ (read only) |

### Expected rest frames (step 3 test)

From each donor's Ready: state. Every one was checked against the donor files.

| Gun (donor MD3) | Ready sprite | Rest frame |
| --- | --- | --- |
| AssaultShotgun | A12G A | 4 |
| BFG | BFGN A | 6 |
| BFG_10k | BG2G A | 6 |
| BrutalAxe | AXEG A | 5 |
| BrutalPistol | PIST F | 2 |
| BrutalSMG | SMGG A | 3 |
| Chain_saw | SAWG A | 15 |
| DSweap | DSLA A | 0 |
| FlameCannon | FLMG A | 0 |
| Flamethrower2 | FLMT A | 0 |
| HellishMissile | RVCG A | 0 |
| HitlersBuzzsaw | HBUS A | 0 |
| M79 | GLAN A | 3 |
| Machinegun | MGN1 A | 4 |
| minigun | CHAG A | 4 |
| MP40 | MP40 A | 2 |
| nade | GRHO C | 2 |
| Plasma | PLSN A | 4 |
| RailGun | RAIL D | 3 |
| Revolver | none in the BD 1.01 pack | must raise; take from BD22 |
| Rifle | RIFG A | 3 |
| RPG | RLNG A | 5 |
| Shotgun | SHTN A | 4 |
| ssg | SHTZ A | 1 |
| Unmaker | UNHG A | 0 |

### Expected motion (step 4 test)

Body divided out, at the rest frame above. #N = surface index in the donor MD3.

| Gun | Surface | Expected |
| --- | --- | --- |
| BrutalSMG | #3 Lipas | 16.8 travel along (−0.30, 0, −0.95), 0° turn → magazine |
| BrutalSMG | #2 Trigger | 0.98 along −X |
| AssaultShotgun | #6 Mag | 28.0 along −Z → magazine |
| AssaultShotgun | #2 Receiver | 10.00 along −X → charge handle |
| AssaultShotgun | #5 Trigger | 19.9° hinge |
| Rifle | #0 liikkuvat | 7.12 along −X → handle |
| Rifle | #2 trigger | 17.0° hinge |
| Shotgun | #4 pump | 6.27 along −X, 0° → forend |
| BrutalPistol | #1 Cube | 4.59 along −X → slide |
| BrutalPistol | #3 Cube | 30.0 along −Z → magazine |
| MP40 | #10 magazynek | 25.0 along −Z → magazine |
| RailGun | #4 Mag-Bat | 30.0 along −Z → magazine |
| RailGun | #0 Scope | fit error ≈ 0.63 → flagged "not rigid" |

### Compare tolerances (step 8)

| Value | Tolerance |
| --- | --- |
| _wm.md3 vertices | ≤ 1/64 |
| MODELDEF Scale, Offset | ≤ 0.001 (Offset z: donor ZOffset may differ, see step 6) |
| dof axis | ≤ 0.01 per component |
| dof distance | ≤ 0.01 |
| dof degrees | ≤ 0.05 |
| pivot, magcenter | ≤ 0.01 |

### The 12 guns in vanilla_check

| BD donor | Reference card |
| --- | --- |
| AssaultShotgun | WM_AssaultShotgun |
| BrutalSMG | WM_SMG |
| Rifle | WM_Rifle |
| RPG | WM_RPG (parts only) |
| Plasma | WM_PlasmaRifle |
| BFG | WM_BFGHeavy |
| Machinegun | WM_MachineGun |
| minigun | WM_Chaingun |
| RailGun | WM_Railgun |
| Unmaker | WM_Unmaker |
| Flamethrower2 | WM_Flamethrower |
| nade | RS_VRGrenade (parts only) |